## Slide 1
Agile + Scrum + Daily Stand-up
Cohort simulation: talk like a working engineer (without the corporate theatre)
Where the stand-up lives in your day
• Evening stand-up is a fixed ritual in the batch schedule
• In this cohort it emulates a real team stand-up + manager check-in
• Goal: clarity, evidence, and crisp asks — not rambling status narration
What you’ll practice today
1) Convert messy work into user stories
2) Estimate & plan a sprint
3) Run a tight stand-up: Think → Talk → Commit
Notes: [ Sources] Internal (program schedule + lesson plan): - IITGn_AIML-AgenticAI_Batch_Schedule_FULL_v2.xlsx - IITGn_ML Agentic AI Lesson Plan with detailed deliverables.xlsx [/Sources]

## Slide 2
Why Agile exists (and why you should care)
The old pain: plan-first delivery
Big upfront requirements pretend we know everything early
Late feedback = late surprises (rework becomes expensive)
Progress looks “green” until integration day, then reality hits
Teams optimize for documents and approvals, not outcomes
Agile’s bet: shrink the uncertainty
Deliver in small slices, get feedback fast
Make work visible (so you can adapt instead of guess)
Use a steady cadence to reduce coordination chaos
Treat change as data, not betrayal
Mental model: Agile is a risk-management system disguised as a project method.
Today: learn the mechanics (Scrum) + the daily ritual (stand-up) that makes it real.
Notes: [ Sources] Agile Manifesto (values and principles): https://agilemanifesto.org/ [/Sources]

## Slide 3
Agile ≠ a process. It’s values + principles
The 4 values (translated into human language):
Individuals & interactions
…over rituals/tools.
If your stand-up is “perfect” but nobody collaborates, you’re doing cosplay.
Working software
…over documentation.
For AI: demos + evals beat 40-page “approach docs.”
Customer collaboration
…over contract negotiation.
Your “customer” can be a mentor, PM, or real user.
Responding to change
…over following a plan.
Plans are guesses; feedback is reality.
One-liner for your brain: Agile is “short feedback loops + continuous learning.”
Notes: [ Sources] Agile Manifesto (the four values): https://agilemanifesto.org/ [/Sources]

## Slide 4
Scrum basics
The most-used Agile framework (because it’s a portable operating system for teams).
Notes: [ Sources] (Internal deck section divider; no external sources) [/Sources]

## Slide 5
Scrum at a glance: roles, events, artifacts
Accountabilities (roles)
Product Owner: owns “what & why” (value)
Scrum Master: owns the system (process + impediments)
Developers: own delivery (how)
Events (cadence)
Sprint: fixed timebox
Sprint Planning: decide what/how
Daily Scrum: inspect + adapt
Sprint Review: demo + feedback
Retro: improve the system
Artifacts (transparency)
Product Backlog (+ Product Goal)
Sprint Backlog (+ Sprint Goal)
Increment (+ Definition of Done)
Scrum is intentionally minimal. Teams add practices (like story points) only if they help.
Notes: [ Sources] Scrum Guide (official landing page and downloadable guide): https://www.scrum.org/resources/scrum-guide Scrum artifacts & commitments (Product Goal / Sprint Goal / Definition of Done): https://www.scrum.org/resources/scrum-artifacts [/Sources]

## Slide 6
How a Sprint works (end-to-end)
Backlog
Ordered work
+ Product Goal
Planning
Select PBIs
+ Sprint Goal
Daily Scrum
Inspect + adapt
(15 min in Scrum)
Review
Demo + feedback
Retro
Improve the system
Key thing to copy from real teams
• Every day: align on the Sprint Goal, surface blockers early
• Every sprint: demo something real (even if small)
• Every retro: pick 1 improvement you will actually test next sprint
In this cohort, your “increment” is evidence: code + writeup + screenshots + metrics.
Notes: [ Sources] Scrum Guide (events: Sprint Planning, Daily Scrum, Sprint Review, Sprint Retrospective): https://www.scrum.org/resources/scrum-guide Daily Scrum purpose (inspect progress toward Sprint Goal and adapt Sprint Backlog): https://www.scrum.org/resources/conducting-daily-scrum [/Sources]

## Slide 7
Artifacts: make work visible (so you can manage reality)
Product Backlog
• Ordered list of what might be built
• Lives with the Product Goal
• Changes as you learn
Sprint Backlog
• What we believe we can finish this sprint
• Includes the Sprint Goal + plan
• Developers own it
Increment
• The working, usable slice of product
• Must meet Definition of Done
• “Usable” can be internal (tests, infra, evals)
Definition of Done (DoD)
A shared quality bar, e.g.
• Code merged + reviewed
• Tests pass
• Evals recorded
• Short README/runbook
• Demo-able
Notes: [ Sources] Scrum artifacts and commitments (Product Goal / Sprint Goal / Definition of Done): https://www.scrum.org/resources/scrum-artifacts [/Sources]

## Slide 8
Planning & estimation
Turn a vague goal into executable work.
Notes: [ Sources] (Internal deck section divider; no external sources) [/Sources]

## Slide 9
User stories: the smallest unit of value you can explain
Template
As a …
I want …
So that …
Acceptance criteria:
• Given … When … Then …
Example (LLM / RAG project)
As a support agent
I want a “suggest answer” button
So that I resolve tickets faster
Acceptance criteria:
• Answer cites sources
• < 3s response time
• Fallback if retrieval fails
Good stories are… (INVEST)
Independent (low coupling)
Negotiable (not a contract)
Valuable (someone benefits)
Estimable (not fog)
Small (fits in a sprint)
Testable (clear criteria)
Common AI-story mistakes
“Build the model” (too big, no user)
No evaluation criteria (can’t tell if it works)
No data readiness step (blocked on day 3)
Mixing research + production delivery in one story
Notes: [ Sources] User story format and acceptance criteria overview: https://www.atlassian.com/agile/project-management/user-stories [/Sources]

## Slide 10
Backlogs in practice: from vision to daily work
Think in 4 levels (and don’t mix them):
Product Goal
Outcome + metric
(why it matters)
Epics
Big chunks
(multiple sprints)
User Stories
Vertical slices
(value you can demo)
Tasks
Implementation steps
(hours-ish)
Rule of thumb (for this cohort)
If you can’t demo it or verify it, it’s not a “story” yet. Break it down until it is.
Examples of demo-able stories in AI work: data pipeline working on sample set, baseline model + eval notebook, RAG retrieval quality report, prompt template with pass/fail tests.
Backlog hygiene (non-negotiable)
Refine regularly: split, re-order, remove junk
Keep “Definition of Ready” lightweight (clear + testable)
Keep WIP low (too much parallel work kills throughput)
Notes: [ Sources] Scrum artifacts (Product Backlog, Sprint Backlog, Increment): https://www.scrum.org/resources/scrum-artifacts [/Sources]

## Slide 11
Story points: relative sizing (not time)
What story points measure
A combined proxy for:
• Amount of work
• Complexity
• Risk / uncertainty
Different people move at different speeds, but teams can still agree on relative size.
Anti-pattern to delete from your brain
“1 story point = 4 hours”
That defeats the whole point: relative sizing reduces emotional/time pressure and improves conversations.
Common point scale (modified Fibonacci):
1
2
3
5
8
13
21
How to estimate (fast)
Pick a “3-point reference story” everyone remembers
Compare new story vs the reference
If estimates diverge: discuss risks, then re-vote
When to stop debating
If it’s > 13 points, split it
If it’s pure research, timebox as a spike
If nobody can explain “done”, it’s not ready
Notes: [ Sources] Story points as relative estimation (amount/complexity/risk): https://www.mountaingoatsoftware.com/agile/agile-estimation-estimating-with-story-points Common misconceptions (e.g., equating points to hours): https://www.scrum.org/resources/blog/story-points-estimate-or-not-estimate [/Sources]

## Slide 12
Planning Poker: get to a consensus without anchoring
Read story
Everyone understands
acceptance criteria
Vote
Cards face-down
(no anchoring)
Discuss
High/low explain
risks/assumptions
Re-vote
Converge or split
into smaller stories
What “good discussion” sounds like
• “My estimate is higher because data access is unclear.”
• “I’m lower because we already have a baseline notebook.”
• “If we assume API is stable, it’s a 3; if not, split into spike + build.”
Manager-proof rule
Points are for the team’s planning. Not for judging individuals.
Velocity is a local metric. Comparing teams by velocity is statistical malpractice.
Notes: [ Sources] Planning poker description and origin (Grenning, later popularized by Cohn): https://www.atlassian.com/blog/platform/scrum-poker-for-agile-projects Planning poker overview (consensus, reduces anchoring): https://en.wikipedia.org/wiki/Planning_poker [/Sources]

## Slide 13
Agile for AI / LLM projects
Because uncertainty is the default setting.
Notes: [ Sources] (Internal deck section divider; no external sources) [/Sources]

## Slide 14
AI/LLM projects: Agile isn’t optional, it’s survival
What makes AI work “high-variance”
Performance depends on data, not just code
Offline metrics don’t always predict user impact
Training/serving skew + drift are real failure modes
LLM systems have multiple moving parts (retrieval, prompts, tools)
So your sprint goals should be…
Outcome-focused (metric + demo)
Experiment-friendly (timeboxed spikes)
Evidence-based (evals + logs)
Monitorable (so “done” stays done)
A practical loop for AI sprints
Define target metric → build baseline → improve one lever → evaluate → demo → decide next lever
Levers: retrieval quality, prompt templates, grounding/citations, latency/cost, safety filters, monitoring.
Notes: [ Sources] Google “Rules of Machine Learning” (monitor training/serving skew; iterate with robust infrastructure): https://developers.google.com/machine-learning/guides/rules-of-ml Google ML crash course: monitoring and training-serving skew explanation: https://developers.google.com/machine-learning/crash-course/production-ml-systems/monitoring [/Sources]

## Slide 15
LLM projects: break work by pipeline stage (so stand-ups stay crisp)
Data + Index
Chunking, embeddings,
vector DB
Retrieval
Recall/precision
+ reranking
Generation
Prompting, grounding,
format
Serving
Latency, cost,
monitoring
Metrics you can put into acceptance criteria
Retrieval: Recall@K / Precision@K / Hit@K
RAG: context precision/recall, answer relevancy, faithfulness
System: p95 latency, cost per query, error rate
A story that’s “done”
Has an eval set (even if small)
Has a pass/fail threshold
Has a demo path + screenshot/video
Has a rollback/fallback behavior
Tooling hint (industry practice)
Treat evals like unit tests: versioned, automated, and visible.
OpenAI Evals is one popular framework; RAGAS is widely used for RAG-focused metrics.
Notes: [ Sources] RAGAS metrics (faithfulness, answer relevancy, context precision/recall, etc.): https://docs.ragas.io/en/v0.1.21/concepts/metrics/ OpenAI Evals (framework for evaluating LLM systems): https://github.com/openai/evals [/Sources]

## Slide 16
Daily stand-up (cohort edition)
A ritual for alignment, not a daily performance review.
Notes: [ Sources] (Internal deck section divider; no external sources) [/Sources]

## Slide 17
Stand-up: what it is (and what it isn’t)
It IS
A 10–15 minute alignment ritual
An “inspect + adapt” loop
A place to surface blockers early
A commitment device for the next 24 hours
It is NOT
A status report to impress the boss
A deep technical discussion
A place to justify why you’re behind
A place to assign work to others
In this cohort, we’re simulating corporate reality (safely)
You’ll speak to a “manager” (facilitator) and a “team” (your group).
The manager cares about: outcomes, risks, and decisions needed — not your entire diary.
We’ll keep a parking-lot after the stand-up for deep dives.
Notes: [ Sources] Daily Scrum purpose in Scrum Guide: inspect progress toward Sprint Goal and adapt plan; structure is flexible: https://www.scrum.org/resources/conducting-daily-scrum [/Sources]

## Slide 18
Cohort stand-up flow (tight structure for beginners)
1) Think (2 min)
Fill your prep table
Pick your top 1–2 points
2) Talk (≤ 60–90s)
BLUF update
Evidence + blockers
3) Triage (2 min)
Only urgent blockers
Assign follow-ups
4) Commit (1 min)
Next 24h plan
+ owner
Timebox: 12–15 minutes total (group stand-up) | Whole cohort: 20–30 minutes (use strict timer)
Standard speaking structure (BLUF)
Lead with the most important fact (ship/blocker)
Give 2–3 supporting bullets max
End with a crisp ask (if needed)
MECE buckets for blockers
People: waiting on review/approval
Data: access/quality/schema
Tech: bugs/infra/latency
Scope: unclear “done” / shifting goal
Notes: [ Sources] Daily Scrum purpose and flexibility of format: https://www.scrum.org/resources/conducting-daily-scrum Minto Pyramid Principle / BLUF (answer-first communication): https://www.betterup.com/blog/minto-pyramid MECE principle overview and origin attribution to Barbara Minto: https://en.wikipedia.org/wiki/MECE_principle [/Sources]

## Slide 19
Stand-up prep sheet (fill this BEFORE you speak)
Rule: think first, then talk. If you try to “think out loud”, you will ramble.
1) Shipped (evidence)
2) Next 24h plan
3) Blockers / risks
4) Ask / decision needed
Confidence: 🟢 on track | 🟠 at risk | 🔴 blocked • Evidence examples: PR link, notebook, screenshot, metric table, demo video
Notes: [ Sources] Daily Scrum is about producing an actionable plan for the next day (Scrum Guide wording summarized): https://www.scrum.org/resources/conducting-daily-scrum [/Sources]

## Slide 20
How to sound like 4–5 years of experience (without faking it)
Bad (student-style)
“So yesterday I watched the videos and then I tried running the notebook and then there was an error and then I searched on Google and… I’ll try again today.”
Good (engineer-style)
“BLUF: Baseline retriever is wired; recall@5 is 0.62 on the eval set.
Today: test chunk sizes 300/600 and add reranker.
Blocker: missing 200 labeled queries — need approval to generate synthetic set.”
Micro-rules
Lead with outcome or blocker (not chronology)
Use numbers when available (latency, recall@k, tasks closed)
Name the next action (verb + object): “Implement X”, “Run eval Y”
Ask explicitly: who/what you need, by when
Notes: [ Sources] Minto Pyramid Principle / answer-first communication (BLUF): https://www.betterup.com/blog/minto-pyramid RAG metric examples (recall/precision, faithfulness etc.): https://docs.ragas.io/en/v0.1.21/concepts/metrics/ [/Sources]

## Slide 21
What to say / what not to say
Say this
“I shipped X — here’s evidence.”
“I’m aiming for Y by EOD.”
“Risk: Z. Mitigation: …”
“I’m blocked on A; I need B from C.”
“Decision needed: choose option 1 vs 2.”
Avoid this
A minute-by-minute diary of your day
Unverifiable claims: “It’s almost done”
Hidden blockers: “I’ll manage” (until you can’t)
Blame: “They didn’t respond” (reframe as an ask)
Deep technical rabbit holes (use parking lot)
Notes: [ Sources] Daily Scrum intent (inspect/adapt and plan next day; not a status meeting): https://www.scrum.org/resources/conducting-daily-scrum [/Sources]

## Slide 22
Mock stand-up runbook (today)
Round 1: Whole cohort (trainer as “manager”)
2 minutes: everyone fills the prep sheet
Each person: 45–60 seconds max
Manager asks at most 1 question: “What’s the ask?”
Park deep dives (list names + topics)
Round 2: Group stand-ups (4–5 people)
Split into study groups (4–5)
Rotate facilitator inside the group
Strict 12–15 minutes total
End with commitments + parking lot
Parking lot rule
If a discussion needs more than 60 seconds, write it down and move it after stand-up with only the necessary people.
Trainer prompt
“Give me: top outcome OR top blocker, your next action, and one ask if needed.”
Notes: [ Sources] Internal (program schedule + lesson plan): - IITGn_AIML-AgenticAI_Batch_Schedule_FULL_v2.xlsx - IITGn_ML Agentic AI Lesson Plan with detailed deliverables.xlsx [/Sources]

## Slide 23
Stand-up rubric (how you’ll be coached)
Dimension
What “good” looks like
BLUF clarity
First sentence tells me the main outcome or blocker.
Evidence
Names a concrete artifact: PR, notebook, screenshot, metric.
Specific next step
Verb + object + timebox: “Run eval on X by 5pm.”
Blocker quality
Blocker is actionable (who/what you need), not a complaint.
Brevity
≤ 60–90 seconds. No rabbit holes.
MECE thinking
Updates are grouped, no overlaps, no gaps in critical info.
Notes: [ Sources] MECE principle overview: https://en.wikipedia.org/wiki/MECE_principle Minto Pyramid Principle / BLUF overview: https://www.betterup.com/blog/minto-pyramid [/Sources]

## Slide 24
Scenario walkthrough
Apply everything once, end-to-end, so it sticks.
Notes: [ Sources] (Internal deck section divider; no external sources) [/Sources]

## Slide 25
Scenario: build an LLM-based support assistant (RAG)
Problem statement
Support agents spend too long searching docs and repeating answers.
Customers wait. Quality is inconsistent.
Goal: reduce average handle time and improve first-contact resolution.
Success metrics (examples)
• 25% lower handle time
• ≥ 0.75 faithfulness on eval set
• p95 latency < 3s
• Deflection rate improves week-over-week
Product Goal → Epic → Stories (sample)
Epic: “Grounded answers with citations”
Story: “As an agent, I see top 3 sources for every suggested answer”
Story: “As an agent, I can flag a bad answer and save it for retraining/evals”
Story: “As a lead, I can see weekly quality metrics dashboard”
Notes: [ Sources] RAGAS metrics list (faithfulness/answer relevancy/context precision/recall): https://docs.ragas.io/en/v0.1.21/concepts/metrics/ [/Sources]

## Slide 26
Sprint plan example (how planning becomes stand-up content)
Sprint Goal: “Agents can get grounded draft answers with citations for the top 20 FAQs.”
Story
SP
Owner
Done looks like
Citations show top-3 source snippets with links
5
A
≥ 90% answers include citations; demo recorded
Eval set of 50 Q/A pairs + baseline scores
8
B
Faithfulness + relevancy metrics saved in repo
Latency optimization (p95 < 3s on test env)
5
C
Benchmark report + config committed
Feedback button: “bad answer” capture
3
D
Logs store query + context + answer + label
Definition of Done (for this scenario)
Merged PR + tests pass
Eval numbers recorded (even if bad)
Demo path documented (README)
Observed in logs (latency/errors)
Notes: [ Sources] Scrum artifacts and Definition of Done as commitment for Increment: https://www.scrum.org/resources/scrum-artifacts RAGAS metrics list (faithfulness etc.): https://docs.ragas.io/en/v0.1.21/concepts/metrics/ [/Sources]

## Slide 27
Scenario stand-up examples (copy the patterns)
Update 1 (shipped)
“BLUF: Citations are live for top 10 FAQs.
Evidence: PR #14 + demo clip.
Today: expand to 20 FAQs + add source snippet UI.
Risk: 3 docs have conflicting answers; need decision on canonical source.”
Update 2 (blocked)
“BLUF: Blocked on eval set.
I built the harness, but we only have 12 labeled queries.
Today: generate 50 synthetic Qs and get 10 human-verified.
Ask: approve using synthetic set for baseline by 4pm.”
Why these updates work
Lead with the important point (ship/blocker)
Evidence is explicit (PR/demo/metric)
Next step is concrete + timeboxed
Ask is crisp and decision-oriented
Notes: [ Sources] Minto Pyramid Principle / BLUF overview: https://www.betterup.com/blog/minto-pyramid OpenAI Evals (example of treating evals like tests): https://github.com/openai/evals [/Sources]

## Slide 28
Recap: your operating system for the cohort
Agile + Scrum
Agile values → short feedback loops
Scrum = minimal framework + cadence
Artifacts make work visible
DoD protects quality
Stand-up
Think → Talk → Commit
BLUF: outcome/blocker first
Evidence beats adjectives
Blockers are asks, not complaints
Use parking lot for deep dives
Notes: [ Sources] Agile Manifesto values: https://agilemanifesto.org/ Scrum Guide and Daily Scrum purpose: https://www.scrum.org/resources/scrum-guide [/Sources]

## Slide 29
Cheat sheet (print this)
Stand-up script (60 seconds)
1) BLUF: [main ship/blocker]
2) Evidence: [link/screenshot/metric]
3) Next: [verb + object + time]
4) Blocker: [what + who]
5) Ask: [decision/help]
Scrum nouns (minimal)
Product Backlog → ordered work
Sprint Backlog → this sprint
Increment → usable output
DoD → quality bar
Sprint Goal → why this sprint matters
LLM project MECE buckets (for updates)
Data/Index
Retrieval
Prompt/Generation
Serving/Monitoring
Common RAG metrics
Recall@K, Precision@K, Hit@K
Faithfulness, Answer relevancy
Context precision/recall
Latency (p95), Cost/query
Stand-up is a skill. You’ll get better by doing it daily, with feedback, under a timer.
The timer is not cruelty. It’s respect for everyone’s attention.
Notes: [ Sources] Agile Manifesto: https://agilemanifesto.org/ Scrum Guide: https://www.scrum.org/resources/scrum-guide RAGAS metrics: https://docs.ragas.io/en/v0.1.21/concepts/metrics/ [/Sources]